### Best implementation order for today

Do it in this order:

1. Auth + Kennel bootstrap
A new user must be able to create an account and land in a kennel dashboard.

2. Foundation dog purchase
This gives immediate emotional ownership.

3. Dog profile page
This is where trust is won. The dog must feel real.

4. Breed + litter + breeding flow
Because “I can make puppies” is one of the biggest retention anchors in this genre.

5. Shows + entry + results
Even if crude, players need to see competition happening.

Here is the strict end-of-day v0.5 build checklist for ShowRing Game Early Beta — Kennel Setup & First Dogs.

This is optimized for speed, player trust, and minimum breakage, while staying aligned with your design: the Dog Page is the central hub, it shows visible judging categories only, and hidden genetic traits stay private. The dog page also needs the key actions to route into breeding, sale, and show flows.

## v0.5 success definition

By end of day, a new player can:

- create an account

- create a kennel

- receive starter funds

- buy one or more foundation dogs

- open a dog page and see only visible judging categories

- breed two eligible dogs

- whelp a litter

- view upcoming shows

- enter eligible dogs

- see results after judging

That loop matches your intended vertical slice: view dog → breed → enter show → wait → judge → reveal. Show transparency should still hold: entries hidden until judging begins, results public afterward and permanently stored.

## Phase 1 — Freeze scope

### Must ship today

- Auth

- Kennel creation/bootstrap

- Foundation dog store

- My dogs page

- Dog detail page

- Breed flow

- Litter/whelp flow

- Show list

- Show entry

- Show results reveal

### Explicitly defer

- player-to-player sales

- public puppy market

- advanced ledger UI

- titles/majors/grands UI

- conditioning sessions

- campaign fatigue

- health tests

- pedigree page

- travel handler system

- advanced economy balancing

You can leave hooks for these, but do not block launch on them.

## Phase 2 — Database checklist

You said the database is already set up, so this is the minimum schema checkpoint, not a request to redesign everything.

### Core tables required live

- User

- Kennel

- Dog

- BreedingAttempt

- Litter

- ShowDay or ShowInstance

- ShowEntry

- ShowResult

### Minimum fields to verify

#### User

- id

- email

- passwordHash or auth provider id

- createdAt

#### Kennel

- id

- userId

- name

- homeDistrict or placeholder district

- balance

- createdAt

#### Dog

- id

- ownerKennelId

- breederKennelId nullable for system/foundation

- name

- regNumber

- breedCode2

- sex

- birthEpoch or datetime

- status

- sireId nullable

- damId nullable

- hidden raw traits persisted privately

- visible derived category cache optional

Your engines already support foundation dog creation and litter dog creation, and litter registration number generation is already defined structurally.

#### BreedingAttempt

- id

- sireId

- damId

- ownerKennelId

- createdAt

- dueAt

- status

The master file expects this object for the bred/due line on the Dog Page.

#### Litter

- id

- damId

- sireId

- ownerKennelId

- breedCode2

- serial7

- bornAt

- pupCount

#### ShowDay / ShowInstance

- id

- name

- district

- scheduledAt

- state

- judgeId

- entriesHiddenUntilJudging default true

#### ShowEntry

- id

- showId

- dogId

- ownerKennelId

- status

- enteredAt

#### ShowResult

- id

- showId

- dogId

- placement

- finalScore

- categoryScoresJson

- judgeId

- publishedAt

The judging spec explicitly calls for storage of result details sufficient for reproducibility and audit.

## Phase 3 — Auth and account bootstrap

### Pages

- /signup

- /login

- /logout

- /onboarding

### Required behavior

- user signs up

- if no kennel exists, redirect to onboarding

- player chooses kennel name

- assign starter funds

- assign starter district

- redirect to dashboard

### Acceptance checks

- can create account

- can log out/in

- session persists correctly

- duplicate email blocked

- duplicate kennel name policy decided today:

  - easiest: allow duplicates for beta

  - safer public-facing: unique kennel names

### Beta-safe copy

Use wording like:

- “Early Beta Access”

- “Core systems only”

- “Data may be reset during beta”

## Phase 4 — Kennel dashboard

### Page

- /kennel

### Must show

- kennel name

- current balance

- dog count

- quick links:

  - Buy Foundation Dogs

  - My Dogs

  - Breed Dogs

  - Upcoming Shows

### Nice but optional

- recent results

- pregnancies due soon

- puppies due soon

### Acceptance checks

- new account lands here after onboarding

- balance renders correctly

- no blank-state confusion

## Phase 5 — Foundation dog store

This is your fastest emotional hook. A player needs to own a dog within minutes.

### Page

- /market/foundation

### Must show per dog

- call name

- breed

- sex

- age

- visible judging categories only

- price

- buy button

### Must not show

- raw hidden 10 traits

That aligns exactly with your design: visible phenotype/judging categories are player-facing, while hidden genetics stay private.

### Implementation note

You already have engine support to derive show characteristics from traits. Use that for the public-facing category display and never return raw traits in player API responses.

### Store rules for today

- only system-seeded foundation dogs

- fixed prices

- fixed limited stock pool

- purchase checks kennel balance

- on purchase, transfer ownership to kennel

- deduct funds immediately

### Acceptance checks

- user can buy a dog

- balance decreases

- dog appears in My Dogs

- sold dog no longer appears in store

- raw traits never appear in client payloads

## Phase 6 — My dogs list

### Page

- /dogs

### Must show

- dog name

- reg number

- breed

- sex

- age

- lifecycle/status

- quick links to dog page

- maybe one or two visible category summaries

### Filters optional

- sex

- breed

- age class

### Acceptance checks

- newly bought dogs appear immediately

- puppies from litters appear automatically

- deceased/retired can be hidden or separated later

## Phase 7 — Dog detail page

This page matters the most for trust.

Your master file is clear: the Dog Page is the main object viewer, read-only by default, and must show identity, lifecycle/pregnancy state, visible judging categories only, visible conditioning stats, and action links for enter show, place for sale, breed, and retire/forever home.

### Page

- /dogs/[id]

### Must show

- name

- registration number

- breed

- sex

- age

- owner

- breeder

- lifecycle state

- pregnancy status if applicable

- visible judging categories:

  - Type/Expression

  - Structure/Balance

  - Movement

  - Coat/Presentation

  - Temperament/Ring Behavior

  - Conditioning/Handling

- action buttons:

  - Breed

  - Enter Show

### Defer for today

- Put Up For Sale

- Retire / Archive

- pedigree page link can be placeholder

### Important implementation rule

The page should display visible categories derived from the hidden trait model, but not reveal the underlying traits. Your judging engine already derives those categories from traits through the category map.

### Acceptance checks

- page loads for owned dogs

- raw traits not exposed

- breed action only for eligible dogs

- enter show only for eligible dogs

- deceased/retired dogs suppress invalid actions

## Phase 8 — Breeding flow

### Pages / routes

- /breed

- or action launched from dog page with partner selection modal/page

### Simplest flow for today

- player opens eligible sire or dam

- clicks Breed

- selects opposite-sex owned mate of same breed

- sees flat breeding fee

- confirms breeding

- breeding attempt created with due time

### Rules for v0.5

- same owner only

- same breed only

- opposite sex only

- alive only

- age eligible only

- not already in conflicting pregnancy state

- flat breeding fee

- no stud market yet

- no infertility tuning yet

### Engine alignment

Your breeding engine already has structured breeding attempt flow including pregnancy check / whelp lifecycle concepts.

### Acceptance checks

- invalid pairings blocked server-side

- fee deducted

- breeding attempt row created

- dam page shows bred/due line

## Phase 9 — Whelp / litter resolution

### Fastest safe option for today

Do not wait on fully automated time jobs if that slows launch.

Use one of these:

- a manual admin-only “Resolve Due Litters” action

- a server startup tick

- a page-load service hook that resolves overdue breeding attempts idempotently

### Required output

- litter row created

- puppy dogs created

- puppies assigned owner kennel

- puppies visible in My Dogs

- puppies have proper reg numbers

Your litter engine already supports litter creation and registration number building using the 2-letter breed code + 7-digit serial + 2-digit litter order structure.

### Acceptance checks

- due breeding attempt resolves once only

- correct puppy count created

- sire/dam linked

- puppies visible but not show/breed eligible

## Phase 10 — Show calendar and entry

### Pages

- /shows

- /shows/[id]

### Must show on show list

- show name

- district

- date/time

- judge name if assigned

- entry fee

- status

### Show detail page must show

- timing

- eligibility window

- entry fee

- enterable owned dogs list

### Rules for v0.5

- pre-seed a few shows

- flat entry fee is acceptable today

- ignore travel cost if necessary for first public slice

- or use simple flat travel quote later

Your design does want cost clarity, and the economy engine already supports travel-cost breakdowns, but that does not need to block first launch.

### Entry rules today

- dog must be alive

- dog must be age-eligible

- dog not already entered in same show/day

- owner must have funds

- entry deducted immediately

### Transparency rule

Do not show full entries before judging begins. The spec is explicit: entries hidden until judging begins, then results become public after judging.

### Acceptance checks

- player can enter eligible dog

- duplicate entry blocked

- balance reduced

- entry stored

- pre-judging page does not expose lineup count/details unless you intentionally show only the player’s own entries

## Phase 11 — Judging and results

### Simplest implementation for today

- create an admin route/script/cron endpoint:

  - transition scheduled show to judging

  - gather eligible entries

  - call judging engine

  - store placements/results

  - publish results

### Player-facing pages

- /results

- /shows/[id]/results

### Must show

- placements

- judge name

- dog names

- owner kennel

- maybe visible category summaries later

### Internal rule

Use derived visible category scores and final result storage. Keep exact hidden judge weights and hidden randomness off the player-facing UI. Your judging design explicitly says players should see placements and judge name, but not exact judge weights or exact randomness values.

### Acceptance checks

- judged show publishes results only once

- results persisted

- player sees placements

- no raw hidden trait leakage

- no pre-judging entry exposure

## Phase 12 — API / route checklist

This is the fastest practical endpoint set.

### Auth

- POST /api/auth/signup

- POST /api/auth/login

- POST /api/auth/logout

- GET /api/me

### Onboarding

- POST /api/kennel/create

- GET /api/kennel/me

### Foundation dogs

- GET /api/foundation-dogs

- POST /api/foundation-dogs/:id/buy

### Dogs

- GET /api/dogs

- GET /api/dogs/:id

### Breeding

- POST /api/breedings

- GET /api/breedings

- optional admin: POST /api/admin/breedings/resolve-due

### Litters

- GET /api/litters

- GET /api/litters/:id

### Shows

- GET /api/shows

- GET /api/shows/:id

- POST /api/shows/:id/enter

- GET /api/shows/:id/results

### Admin-only for today

- POST /api/admin/shows/:id/judge

- POST /api/admin/shows/seed

- POST /api/admin/foundation-dogs/seed

## Phase 13 — Seed data checklist

To avoid an empty-feeling beta, pre-seed:

### Required

- 1–3 breeds max for first release

- 20–50 foundation dogs

- 5–10 judges

- 8–20 upcoming shows

### Strong recommendation

Start with one breed if you want the fastest stable release.
That gives:

- easier testing

- easier market balancing

- cleaner social onboarding

## Phase 14 — Security / trust checklist

Because this is semi-public, these are not optional.

### Must do

- server-side validation on every mutation

- hide raw traits in all API responses

- enforce ownership on breeding/entry actions

- prevent negative balances

- prevent duplicate purchases

- prevent duplicate show entries

- basic rate limiting on auth endpoints

- log purchase, breeding, and entry actions

### Strongly recommended

- maintenance banner capability

- admin-only seed/judge endpoints protected

- reset policy written plainly

## Phase 15 — UI copy checklist

This is the psychology part.

### Homepage / splash

Use:

- “Early Beta”

- “Create your kennel”

- “Buy your first foundation dogs”

- “Breed litters and enter shows”

Avoid:

- “full launch”

- “all systems available”

- anything that implies permanence if resets are possible

### Dog page wording

Use:

- “Show Profile”

- “Visible Ring Categories”

- “Pedigree and advanced systems coming soon”

Do not imply that players are seeing full genetic or exact judge math.

## Phase 16 — End-of-day QA run

Before you show anyone, run this exact journey:

### Fresh player path

- sign up

- create kennel

- verify starter balance

- buy male foundation dog

- buy female foundation dog

- open each dog page

- confirm visible categories render

- confirm raw traits never appear

- breed pair

- resolve due litter

- verify puppies created

- open show page

- enter eligible adult dog

- run judging

- verify results visible

- log out

- log back in

- confirm persistence

### Failure tests

- try breeding same sex

- try breeding underage

- try entering same dog twice

- try entering dog with insufficient funds

- try opening another user’s dog action endpoint directly

- try client-side inspection for raw hidden traits

## Phase 17 — Realistic build order for today

Do it in this exact order:

- Auth

- Kennel bootstrap

- Seed foundation dogs

- Buy foundation dog flow

- My Dogs list

- Dog page with visible categories only

- Breeding create flow

- Litter resolve flow

- Seed shows

- Show entry flow

- Judge/publish results

- Final QA pass

- Put up early beta landing page

## Hard cutoff rule

If time gets tight, cut in this order:

- travel costs

- sale listing

- conditioning display

- litter page polish

- public results archive

- anything nonessential to:
sign up → buy dogs → breed → enter show → see results

That core loop is the thing preserving your player base, not peripheral realism.

If you want, next I’ll turn this into a developer implementation sheet with:

- page-by-page components

- Prisma model checklist

- and exact endpoint payloads for v0.5.

Below is the developer implementation sheet for v0.5. It is intentionally biased toward fast shipping with low player-risk.

It keeps your key design rules intact:

- Dog page is the central hub.

- Players see visible judging categories only.

- Hidden traits stay private.

- Entries stay hidden until judging begins.

- Results are stored and published afterward.

# ShowRing Game v0.5 Developer Implementation Sheet

## 1. Release target

### Goal

Ship a playable early beta where a user can:

- create account

- create kennel

- buy foundation dogs

- view dogs

- breed dogs

- whelp litters

- enter shows

- view judged results

### Non-goals for this build

Do not block launch on:

- player-to-player market

- public puppy sales

- titles/points UI

- health testing

- conditioning sessions UI

- fatigue system

- pedigree page

- advanced economy ledger UI

- travel/handler complexity

# 2. Recommended app structure

Assuming Next.js + Prisma + PostgreSQL:

apps/web/

app/

(public)/

page.tsx

login/page.tsx

signup/page.tsx

onboarding/page.tsx

kennel/page.tsx

dogs/page.tsx

dogs/[dogId]/page.tsx

market/foundation/page.tsx

breed/page.tsx

litters/page.tsx

litters/[litterId]/page.tsx

shows/page.tsx

shows/[showId]/page.tsx

shows/[showId]/results/page.tsx

results/page.tsx

app/api/

auth/signup/route.ts

auth/login/route.ts

auth/logout/route.ts

me/route.ts

kennel/create/route.ts

kennel/me/route.ts

foundation-dogs/route.ts

foundation-dogs/[dogId]/buy/route.ts

dogs/route.ts

dogs/[dogId]/route.ts

breedings/route.ts

breedings/resolve-due/route.ts     // admin/internal only

litters/route.ts

litters/[litterId]/route.ts

shows/route.ts

shows/[showId]/route.ts

shows/[showId]/enter/route.ts

shows/[showId]/results/route.ts

admin/shows/seed/route.ts          // admin/internal only

admin/shows/[showId]/judge/route.ts // admin/internal only

admin/foundation-dogs/seed/route.ts // admin/internal only

lib/

auth.ts

db.ts

session.ts

guards.ts

money.ts

visibility.ts

ids.ts

api/

server/

services/

auth.service.ts

kennel.service.ts

dog.service.ts

foundationDog.service.ts

breeding.service.ts

litter.service.ts

show.service.ts

judging.service.ts

economy.service.ts

mappers/

dog.mapper.ts

show.mapper.ts

litter.mapper.ts

# 3. Prisma model checklist

This is the minimum viable schema shape, not the full long-term schema.

## 3.1 User

model User {

id           String   @id @default(cuid())

email        String   @unique

passwordHash String

createdAt    DateTime @default(now())

kennel       Kennel?

}

## 3.2 Kennel

model Kennel {

id           String   @id @default(cuid())

userId       String   @unique

name         String   @unique

homeDistrict Int

balance      Int

createdAt    DateTime @default(now())

user         User     @relation(fields: [userId], references: [id])

dogs         Dog[]

breedings    BreedingAttempt[]

litters      Litter[]

showEntries  ShowEntry[]

}

## 3.3 Dog

You need to store the hidden 10 traits, but never send them to the client. The master file is explicit that players should see phenotype/judging categories, not hidden genetic traits.

enum Sex {

M

F

}

enum DogLifecycleState {

ALIVE

DECEASED

SOLD

RETIRED

}

model Dog {

id               String            @id @default(cuid())

ownerKennelId    String?

breederKennelId  String?

name             String

regNumber        String            @unique

breedCode2       String

sex              Sex

birthEpoch       Int

lifecycleState   DogLifecycleState @default(ALIVE)

sireId           String?

damId            String?

litterId         String?

litterOrder      Int?

// hidden traits

traitHead        Int

traitForequarters Int

traitHindquarters Int

traitGait        Int

traitCoat        Int

traitSize        Int

traitTemperament Int

traitShowShine   Int

traitFeet        Int

traitTopline     Int

// optional cached visible category values

visibleTypeExpression         Float?

visibleStructureBalance       Float?

visibleMovement               Float?

visibleCoatPresentation       Float?

visibleTemperamentBehavior    Float?

visibleConditioningHandling   Float?

ownerKennel      Kennel?  @relation(fields: [ownerKennelId], references: [id])

breederKennel    Kennel?  @relation("DogBreederKennel", fields: [breederKennelId], references: [id])

sire             Dog?     @relation("DogSire", fields: [sireId], references: [id])

dam              Dog?     @relation("DogDam", fields: [damId], references: [id])

litter           Litter?  @relation(fields: [litterId], references: [id])

createdAt        DateTime @default(now())

}

## 3.4 BreedingAttempt

Your breeding engine already expects created epoch, preg check epoch, due epoch, status, rng seed, and sire/dam IDs.

enum BreedingAttemptStatus {

INITIATED

CHECKED_NOT_PREGNANT

PREGNANT

WHELPED

FAILED

CANCELLED

}

model BreedingAttempt {

id              String                @id @default(cuid())

ownerKennelId   String

sireId          String

damId           String

breedCode2      String

createdEpoch    Int

pregCheckEpoch  Int

dueEpoch        Int

checkedEpoch    Int?

isPregnant      Boolean?

whelpedEpoch    Int?

rngSeed         String

status          BreedingAttemptStatus @default(INITIATED)

litterId        String?

ownerKennel     Kennel @relation(fields: [ownerKennelId], references: [id])

createdAt       DateTime @default(now())

}

## 3.5 Litter

Registration uses breed code + serial7 + litter order. Your litter engine already implements serial7 and buildRegNumber().

model Litter {

id             String   @id @default(cuid())

ownerKennelId  String

sireId         String

damId          String

breedCode2     String

serial7        String

bornEpoch      Int

pupCount       Int

ownerKennel    Kennel   @relation(fields: [ownerKennelId], references: [id])

puppies        Dog[]

createdAt      DateTime @default(now())

@@unique([breedCode2, serial7])

}

## 3.6 Judge

model Judge {

id                         String  @id @default(cuid())

name                       String

style                      String?

typeExpressionWeight       Float

structureBalanceWeight     Float

movementWeight             Float

coatPresentationWeight     Float

temperamentBehaviorWeight  Float

conditioningHandlingWeight Float

createdAt                  DateTime @default(now())

}

## 3.7 ShowInstance

Show lifecycle and visibility policy should follow your show transparency rules: entries hidden until judging begins; results public after judging.

enum ShowInstanceState {

SCHEDULED

ENTRY_OPEN

ENTRY_LOCKED

JUDGING

RESULTS_PUBLISHED

CANCELLED

}

model ShowInstance {

id                 String            @id @default(cuid())

name               String

district           Int

scheduledEpoch     Int

state              ShowInstanceState @default(SCHEDULED)

judgeId            String

entryFee           Int

hideEntriesUntilJudging Boolean      @default(true)

judge              Judge             @relation(fields: [judgeId], references: [id])

entries            ShowEntry[]

results            ShowResult[]

createdAt          DateTime @default(now())

}

## 3.8 ShowEntry

enum ShowEntryStatus {

ENTERED

WITHDRAWN

INELIGIBLE

ABSENT

JUDGED

}

model ShowEntry {

id             String          @id @default(cuid())

showId         String

dogId          String

kennelId       String

status         ShowEntryStatus @default(ENTERED)

enteredAtEpoch Int

show           ShowInstance    @relation(fields: [showId], references: [id])

kennel         Kennel          @relation(fields: [kennelId], references: [id])

createdAt      DateTime        @default(now())

@@unique([showId, dogId])

}

## 3.9 ShowResult

Judging auditability should store category scores, final score, placement, judge, and a random seed.

model ShowResult {

id                            String   @id @default(cuid())

showId                        String

dogId                         String

judgeId                       String

placement                     Int

finalScore                    Float

typeExpressionScore           Float

structureBalanceScore         Float

movementScore                 Float

coatPresentationScore         Float

temperamentBehaviorScore      Float

conditioningHandlingScore     Float

randomSeed                    String

publishedAtEpoch              Int

show                          ShowInstance @relation(fields: [showId], references: [id])

createdAt                     DateTime @default(now())

@@unique([showId, dogId])

}

# 4. Visibility rules

This is one of the most important implementation boundaries.

## 4.1 Never return hidden traits in public/player API payloads

The judging engine currently derives visible show characteristics from the hidden trait values using the category map.

### Internal only

- traitHead

- traitForequarters

- traitHindquarters

- traitGait

- traitCoat

- traitSize

- traitTemperament

- traitShowShine

- traitFeet

- traitTopline

### Player-facing

- TYPE_EXPRESSION

- STRUCTURE_BALANCE

- MOVEMENT

- COAT_PRESENTATION

- TEMPERAMENT_RING_BEHAVIOR

- CONDITIONING_HANDLING

## 4.2 Dog DTO

Make a dedicated mapper.

export type DogPublicDto = {

id: string;

name: string;

regNumber: string;

breedCode2: string;

sex: "M" | "F";

ageHours: number;

lifecycleState: string;

ownerKennelName: string | null;

breederKennelName: string | null;

pregnancyState?: "NOT_PREGNANT" | "PREGNANT" | "POST_WHELP";

visibleCategories: {

typeExpression: number;

structureBalance: number;

movement: number;

coatPresentation: number;

temperamentRingBehavior: number;

conditioningHandling: number;

};

actions: {

canBreed: boolean;

canEnterShow: boolean;

};

};

# 5. Page-by-page implementation

## 5.1 /signup

### Components

- SignupForm

- AuthCard

- BetaNotice

### Fields

- email

- password

- confirm password

### Submit action

POST /api/auth/signup

### Success

- create session

- redirect to /onboarding

## 5.2 /login

### Components

- LoginForm

- AuthCard

### Fields

- email

- password

### Submit action

POST /api/auth/login

### Success

- if kennel missing → /onboarding

- else → /kennel

## 5.3 /onboarding

### Components

- CreateKennelForm

- StarterFundsNotice

### Fields

- kennel name

- home district

### Submit action

POST /api/kennel/create

### Success

- create kennel

- assign starter funds

- redirect /kennel

The economy design already anticipates starter funding for new-player viability.

## 5.4 /kennel

### Components

- KennelSummaryCard

- BalanceCard

- QuickActions

- RecentDogsPanel

- UpcomingBreedingsPanel

- UpcomingShowsPanel

### Data

GET /api/kennel/me

### Show

- kennel name

- district

- balance

- dog count

- quick links

## 5.5 /market/foundation

### Components

- FoundationDogGrid

- FoundationDogCard

- PurchaseDialog

### Data

GET /api/foundation-dogs

### Show per dog

- call name

- reg number

- breed code

- sex

- age

- visible categories

- price

- buy button

### Submit

POST /api/foundation-dogs/:dogId/buy

## 5.6 /dogs

### Components

- DogTable

- DogFilters

- EmptyKennelState

### Data

GET /api/dogs

### Columns

- name

- reg number

- breed

- sex

- age

- status

- type expression

- structure balance

- movement

- action link

## 5.7 /dogs/[dogId]

This page should closely mirror your Dog Page spec: identity, status, visible categories, pregnancy state, and route-out actions.

### Components

- DogHeaderCard

- DogStatusCard

- VisibleCategoriesCard

- BreedingStatusCard

- DogActionBar

### Data

GET /api/dogs/:dogId

### Show

- name

- reg number

- breed

- sex

- age

- owner

- breeder

- lifecycle state

- pregnancy state if any

- visible categories only

### Actions

- Breed

- Enter Show

### Not yet

- sale listing

- retire

- pedigree detail

## 5.8 /breed

### Components

- BreedingPairPicker

- BreedingQuoteCard

- BreedingConfirmDialog

### Data

- owned dogs list from GET /api/dogs

- submit to POST /api/breedings

### Fields

- sireId

- damId

### Rules

Server-side:

- opposite sex only

- same breed only

- alive only

- age-eligible only

- dam not currently pregnant

- same owner only for v0.5

Your breeding engine already validates pairing and returns reasons.

## 5.9 /litters

### Components

- LitterList

- LitterCard

### Data

GET /api/litters

### Show

- litter id

- sire

- dam

- born epoch/date

- pup count

## 5.10 /litters/[litterId]

### Components

- LitterSummary

- PuppyGrid

### Data

GET /api/litters/:litterId

### Show

- serial7

- sire

- dam

- puppy list

- each puppy reg number

## 5.11 /shows

### Components

- ShowList

- ShowFilterBar

### Data

GET /api/shows

### Show

- name

- district

- scheduled time

- judge

- entry fee

- state

## 5.12 /shows/[showId]

### Components

- ShowHeader

- ShowEligibilityPanel

- OwnedEligibleDogsTable

- EnterShowDialog

- VisibilityPolicyNotice

### Data

GET /api/shows/:showId

### Show

- show name

- district

- judge

- entry fee

- state

- “Entries hidden until judging begins”

That copy matches your Show Transparency rules.

### Submit

POST /api/shows/:showId/enter

## 5.13 /shows/[showId]/results

### Components

- ResultsHeader

- PlacementsTable

- JudgeCard

### Data

GET /api/shows/:showId/results

### Show

- judge name

- placements

- dog names

- kennel names

- optionally summarized category scores

Players should not see exact judge weight modifiers or exact randomness values.

## 5.14 /results

### Components

- RecentResultsList

- ResultCard

### Data

Aggregate recent published results

# 6. API contract sheet

## 6.1 POST /api/auth/signup

### Request

{

"email": "user@example.com",

"password": "secret123",

"confirmPassword": "secret123"

}

### Response

{

"ok": true,

"user": {

"id": "usr_123",

"email": "user@example.com"

},

"hasKennel": false

}

## 6.2 POST /api/auth/login

### Request

{

"email": "user@example.com",

"password": "secret123"

}

### Response

{

"ok": true,

"user": {

"id": "usr_123",

"email": "user@example.com"

},

"hasKennel": true

}

## 6.3 POST /api/kennel/create

### Request

{

"name": "Valor Ridge",

"homeDistrict": 4

}

### Response

{

"ok": true,

"kennel": {

"id": "ken_123",

"name": "Valor Ridge",

"homeDistrict": 4,

"balance": 25000

}

}

## 6.4 GET /api/kennel/me

### Response

{

"ok": true,

"kennel": {

"id": "ken_123",

"name": "Valor Ridge",

"homeDistrict": 4,

"balance": 23200,

"dogCount": 3

}

}

## 6.5 GET /api/foundation-dogs

### Response

{

"ok": true,

"dogs": [

{

"id": "dog_1",

"name": "Starter One",

"regNumber": "WV000012301",

"breedCode2": "WV",

"sex": "M",

"ageHours": 800,

"price": 3500,

"visibleCategories": {

"typeExpression": 13.3,

"structureBalance": 12.5,

"movement": 14.0,

"coatPresentation": 11.5,

"temperamentRingBehavior": 12.0,

"conditioningHandling": 12.0

}

}

]

}

## 6.6 POST /api/foundation-dogs/:dogId/buy

### Request

{}

### Response

{

"ok": true,

"purchase": {

"dogId": "dog_1",

"price": 3500,

"newBalance": 19700

}

}

## 6.7 GET /api/dogs

### Response

{

"ok": true,

"dogs": [

{

"id": "dog_1",

"name": "Starter One",

"regNumber": "WV000012301",

"breedCode2": "WV",

"sex": "M",

"ageHours": 800,

"lifecycleState": "ALIVE",

"visibleCategories": {

"typeExpression": 13.3,

"structureBalance": 12.5,

"movement": 14.0,

"coatPresentation": 11.5,

"temperamentRingBehavior": 12.0,

"conditioningHandling": 12.0

}

}

]

}

## 6.8 GET /api/dogs/:dogId

### Response

{

"ok": true,

"dog": {

"id": "dog_1",

"name": "Starter One",

"regNumber": "WV000012301",

"breedCode2": "WV",

"sex": "M",

"ageHours": 800,

"lifecycleState": "ALIVE",

"ownerKennelName": "Valor Ridge",

"breederKennelName": null,

"pregnancyState": "NOT_PREGNANT",

"visibleCategories": {

"typeExpression": 13.3,

"structureBalance": 12.5,

"movement": 14.0,

"coatPresentation": 11.5,

"temperamentRingBehavior": 12.0,

"conditioningHandling": 12.0

},

"actions": {

"canBreed": true,

"canEnterShow": true

}

}

}

## 6.9 POST /api/breedings

### Request

{

"sireId": "dog_male_1",

"damId": "dog_female_1"

}

### Response

{

"ok": true,

"breedingAttempt": {

"id": "brd_123",

"sireId": "dog_male_1",

"damId": "dog_female_1",

"createdEpoch": 5100,

"pregCheckEpoch": 5128,

"dueEpoch": 5156,

"status": "INITIATED"

},

"economy": {

"feeCharged": 500,

"newBalance": 19200

}

}

## 6.10 GET /api/litters

### Response

{

"ok": true,

"litters": [

{

"id": "lit_123",

"breedCode2": "WV",

"serial7": "0012345",

"bornEpoch": 5156,

"pupCount": 6

}

]

}

## 6.11 GET /api/litters/:litterId

### Response

{

"ok": true,

"litter": {

"id": "lit_123",

"breedCode2": "WV",

"serial7": "0012345",

"bornEpoch": 5156,

"pupCount": 6,

"puppies": [

{

"id": "dog_p1",

"regNumber": "WV001234501",

"sex": "F",

"name": "Puppy 1"

}

]

}

}

## 6.12 GET /api/shows

### Response

{

"ok": true,

"shows": [

{

"id": "show_1",

"name": "District 4 Spring Cluster Day 1",

"district": 4,

"scheduledEpoch": 5200,

"state": "ENTRY_OPEN",

"judge": {

"id": "judge_1",

"name": "Jane Smith"

},

"entryFee": 35

}

]

}

## 6.13 GET /api/shows/:showId

### Response

{

"ok": true,

"show": {

"id": "show_1",

"name": "District 4 Spring Cluster Day 1",

"district": 4,

"scheduledEpoch": 5200,

"state": "ENTRY_OPEN",

"entryFee": 35,

"judge": {

"id": "judge_1",

"name": "Jane Smith"

},

"entriesVisible": false,

"entryVisibilityMessage": "Entries hidden until judging begins.",

"eligibleOwnedDogs": [

{

"id": "dog_1",

"name": "Starter One",

"regNumber": "WV000012301"

}

]

}

}

## 6.14 POST /api/shows/:showId/enter

### Request

{

"dogId": "dog_1"

}

### Response

{

"ok": true,

"entry": {

"id": "entry_1",

"showId": "show_1",

"dogId": "dog_1",

"status": "ENTERED"

},

"economy": {

"entryFeeCharged": 35,

"newBalance": 19165

}

}

## 6.15 GET /api/shows/:showId/results

### Response

{

"ok": true,

"show": {

"id": "show_1",

"name": "District 4 Spring Cluster Day 1",

"state": "RESULTS_PUBLISHED",

"judge": {

"id": "judge_1",

"name": "Jane Smith"

}

},

"results": [

{

"placement": 1,

"dogId": "dog_1",

"dogName": "Starter One",

"regNumber": "WV000012301",

"kennelName": "Valor Ridge",

"categoryScores": {

"typeExpression": 13.4,

"structureBalance": 12.8,

"movement": 14.2,

"coatPresentation": 11.4,

"temperamentRingBehavior": 12.1,

"conditioningHandling": 12.0

},

"finalScore": 75.9

}

]

}

# 7. Service-layer responsibilities

## 7.1 foundationDog.service.ts

Responsibilities:

- fetch unsold foundation dogs

- compute visible categories

- buy transaction

- transfer ownership

- deduct kennel balance

## 7.2 dog.service.ts

Responsibilities:

- list owned dogs

- fetch single dog

- derive public DTO

- compute age

- compute pregnancy state

- expose action eligibility flags

## 7.3 breeding.service.ts

Responsibilities:

- load sire/dam

- validate ownership

- validate pair

- create attempt

- charge breeding fee

- persist attempt

- expose due timestamps

## 7.4 litter.service.ts

Responsibilities:

- resolve due breedings

- call engine

- create litter

- create puppies

- update breeding attempt to WHELPED

- guard idempotency

The master design calls idempotency non-negotiable here.

## 7.5 show.service.ts

Responsibilities:

- list shows

- fetch single show

- calculate eligible dogs

- create show entry

- enforce visibility policy

## 7.6 judging.service.ts

Responsibilities:

- gather entries

- lock show

- call judging engine

- store result rows

- publish results

- mark entries judged

## 7.7 economy.service.ts

Responsibilities:

- charge kennel

- assert non-negative balance

- optionally write transactions

- later add travel/handler costs

Your economy engine already supports a travel-cost breakdown object for future UI clarity.

# 8. Mapping hidden traits to visible categories

Do not re-implement this twice.

Your current judging code already derives show characteristics from hidden traits, and the category mapping is already defined.

### Recommendation

Create one shared internal helper:

export function getVisibleCategoriesFromDogRecord(dog: DogRecord) {

return deriveShowCharacteristicsFromTraits({

head: dog.traitHead,

forequarters: dog.traitForequarters,

hindquarters: dog.traitHindquarters,

gait: dog.traitGait,

coat: dog.traitCoat,

size: dog.traitSize,

temperament: dog.traitTemperament,

show_shine: dog.traitShowShine,

feet: dog.traitFeet,

topline: dog.traitTopline,

});

}

Use that:

- on dog list

- on dog detail

- on foundation dog market

- optionally when caching visible category columns

# 9. Exact server validations

## 9.1 Dog purchase

Reject if:

- dog already sold

- dog not foundation inventory

- kennel missing

- insufficient funds

## 9.2 Breeding

Reject if:

- user does not own both dogs

- same sex

- breed mismatch

- underage

- deceased/retired

- dam already pregnant

- dam still in cooldown

## 9.3 Show entry

Reject if:

- show not ENTRY_OPEN

- dog not owned by player

- insufficient funds

- duplicate entry

- dog under minimum show age

- dog not alive

- dog retired/deceased

The show system spec already defines those eligibility gates.

## 9.4 Results access

Reject or return hidden state if:

- show is not RESULTS_PUBLISHED

- and user is requesting public results

# 10. Seed plan for today

## Minimal seed

- 1 breed

- 20 foundation dogs

- 5 judges

- 8 shows

## Why one breed first

That keeps:

- breeding logic simpler

- validation simpler

- market presentation cleaner

- QA dramatically easier

# 11. QA checklist for implementation

## User journey

- sign up

- create kennel

- buy male

- buy female

- confirm balance

- open dog page

- breed pair

- resolve due litter

- confirm puppies exist

- enter adult into show

- judge show

- confirm results page works

- log out/log in

- confirm persistence

## Security checks

- inspect dog payload for hidden traits

- try entering same dog twice

- try breeding ineligible pair

- try buying with low funds

- try accessing another player’s dog details action routes

# 12. Fastest implementation order

- Prisma schema finalize

- auth/session

- kennel onboarding

- foundation dog seed + market page

- dog DTO mapper

- my dogs page

- dog detail page

- breeding endpoint

- resolve due litter endpoint

- litters pages

- shows seed + shows page

- show entry endpoint

- judge/publish endpoint

- results pages

- QA pass

# 13. One practical warning

Your current judging.engine.ts sorts by baseScore only and does not yet include the planned ring randomness / finalScore / published result persistence model described in the master file. That is fine for v0.5, but you should wrap it in a service that produces a finalScore field and stores category scores now, so you do not have to redesign the response contract immediately afterward.

Also, your breeding.engine.ts snippet shows what looks like a typo in the returned updated attempt object:

const updatedAttempt: BreedingAttempt = {

.attempt,

whelpedEpoch: currentEpoch,

litterId,

status: "WHELPED",

};

That should be ...attempt, not .attempt, or it will break resolution.

# 14. Decision defaults I recommend for today

Use these now unless you already locked different numbers:

- starter funds: enough to buy 2 dogs, do 1 breeding, and enter 2–4 shows

- breeding fee: flat

- entry fee: flat

- no travel fee in v0.5 UI yet

- no handler fee in v0.5 UI yet

- foundation dog prices: fixed by quality tier, not auction

That gives players a smooth first impression without exposing half-finished systems.

Next best move is for me to draft the actual Prisma schema block for these models in your style so you can paste it directly into schema.prisma.